EBI Bot — Master To-Do List

Elite by Infinity   |   Last updated: 22 June 2026   |   Update after each session

Legend:  🔴 High   🟡 Medium   🟢 Low      •      ✅ Done   ⏳ Pending

# Completed This Session — 22 June 2026

| Area | Task | Notes |
| --- | --- | --- |
| Bug Fix | Welcome messages now fire on join | Root cause: chat_member updates weren't requested. Added allowed_updates=ALL_TYPES to community polling. |
| Feature | Tap-to-start button on group welcome | Lets new members unlock the welcome DM (Telegram blocks cold DMs). |
| Feature | New /testwelcome and /chatid commands | Preview the welcome on demand; read any group's exact -100 ID. |
| Bug Fix | Anonymous group admins authorized | Admin commands now work when posting as the group (“Send Anonymously”). |
| Feature | Breaking news now requires approval | Routed to EBI Bot Management with Approve & Post / Discard buttons. |
| Bug Fix | Fixed undefined APPROVAL_GROUP_ID | Market approval flow was crashing; now defined (falls back to Management group). |

# Action Items For You (Next)

| Priority | Task | How | Status |
| --- | --- | --- | --- |
| 🔴 High | Set correct Management & Client group IDs in Railway | Run /chatid in each group, paste the -100… IDs into MANAGEMENT_GROUP_ID and POTENTIAL_CLIENT_GROUP_ID. | ⏳ |
| 🔴 High | Confirm bot is a member of Management & Client groups | If /chatid gets no reply there, add the bot to that group first. | ⏳ |
| 🟡 Medium | Real-join welcome test | Join with a 2nd account; confirm group welcome + button + DM, and a “New member” log line. | ⏳ |
| 🟢 Low | Decide on economic-calendar approval | Currently calendar countdowns post automatically. Gate them behind approval too? | ⏳ |

# Backlog (Carried Over)

| Priority | Area | Task | Status |
| --- | --- | --- | --- |
| 🔴 High | Testing | Full Q&A flow in group + intent alert with real members | ⏳ |
| 🟡 Medium | Content | Soften Day 1 onboarding DM closing tone | ⏳ |
| 🟡 Medium | Content | Consider Day 14 / Day 30 harder conversion push | ⏳ |
| 🟡 Medium | Content | Finalize soft-CTA wording after live testing | ⏳ |
| 🟡 Medium | Admin | Add second admin ID to Railway ADMIN_IDS, then /reload | ⏳ |
| 🟢 Low | Content | Customize weekly content templates with EBI voice (refine AI prompts) | ⏳ |
| 🟢 Low | Security | Rotate API keys every 90 days (set a reminder) | ⏳ |

# Build Next — Prioritized Roadmap

Your three priorities for the next phase, in suggested build order:

| Priority | Feature | What it does | Why it matters |
| --- | --- | --- | --- |
| 🔴 1 | Gamification | Leaderboard (/leaderboard), quizzes, streaks and points for engagement. | Drives daily active participation and stickiness; surfaces your most engaged members. |
| 🔴 2 | Referral tracking | Unique invite links per member; tracks who invites whom; rewards top referrers. | Turns members into a growth engine and gives a measurable viral loop. |
| 🔴 3 | CRM / sales pipeline | Pushes intent leads into a CRM and tracks conversion end-to-end. | Moves lead management beyond Google Sheets; cleaner attribution and follow-up. |
| 🟡 4 | Bilingual language picker | After /start, the client chooses 中文 or English; all bot content + team scripts prepared in both languages. | Steve's request (22 Jun) — serve EN + Chinese members properly. Pairs with content translation. |

## Later / Nice to Have

| Priority | Feature | Notes |
| --- | --- | --- |
| 🟢 Low | TradingView alert integration | Webhook → auto-post trade setups/alerts (market bot expansion). |
| 🟢 Low | Quiz & education modules | Standalone learning paths; overlaps with gamification. |
| 🟢 Low | Multi-language beyond EN/中文 | Add more languages as the community grows. |

Elite by Infinity  |  EBI Bot Master To-Do  |  June 2026